Requirement Breakdown

Epic – Customer Service

Features:

- Your Orders

- Returns and Refunds

- Manage Addresses

- Manage Prime

- Payment Settings

- Account Settings

- Digital Services and Device Support

User Stories:

- Your Orders

- Track packages

- Edit or cancel orders

- Returns and Refunds

- Return or exchange items

- Print return mailing labels

- Manage Addresses

- Update your addresses

- Add address, landmark details

- Manage Prime

- View your benefits

- Membership details

- Payment Settings

- Add or edit payment methods

- Change expired debit or credit card

- Account Settings

- Change your email or password

- Update login information

- Digital Services and Device Support

- Find device help and support

- Troubleshoot device issues

Tasks:

- Track Packages:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Edit or cancel orders:

- Build UI – 5 hrs

- Build API – 6hrs

- Update Database – 6 hrs

- Return or exchange items:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Print return mailing labels:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Update your addresses:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Add address, landmark details:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- View your benefits:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Membership details:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Add or edit payment methods:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Change expired debit or credit card:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Change your email or password:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Update login information:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Find device help and support:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs

- Troubleshoot device issues:

- Build UI – 6 hrs

- Build API – 4 hrs

- Build Database – 7 hrs